# ForgeCode Agent — Executive Design Review

Project folder: /Users/ericlara/Documents/OpenSourceCodingAgentLab

This DOCX was generated from the independent architecture, product/scope, and QA subagent outputs. No application code was written before these design documents.

# Design Summary

ForgeCode Agent is an original open-source CLI/TUI coding agent designed around clean domain boundaries, deterministic agent loops, auditable tool use, human approval gates, git/worktree isolation, and strict QA-first development.

# MVP Scope

Init, plan, run, review, apply, doctor, and resume commands; provider abstraction; safe file/search/patch/shell/git tools; fake provider test harness; golden transcript tests; documented subagent team workflow.

# Clean-Code Architecture

Hexagonal ports/adapters, command pattern for tools, state machine controller, strategy pattern for providers/context policies, repository pattern for run persistence, and policy objects for approvals/security.

# QA Strategy

TDD is mandatory. The initial quality system centers on fake providers/tools, deterministic golden transcripts, sandbox and git tests, context compaction tests, and security abuse tests.

# Diagrams

## Domain / Context Diagram

## Agent Loop Flow Diagram

## Typical Task Sequence

# Human Review Gates

Approve product direction before broad feature expansion.

Approve provider secrets/configuration.

Approve push, publish, destructive commands, and external delivery.

Approve license before public release.

# Source Documents

docs/architecture/architecture-research.md

docs/product/feature-scope.md

docs/qa/qa-test-strategy.md

docs/qa/initial-test-suite-design.md

docs/diagrams/*.mmd

# Appendix: Mermaid Sources

## forgecode-agent-flow.mmd

flowchart TD
    A([User task received]) --> B[Intake\nrequest + repo + git status]
    B --> C{Task requires code changes?}
    C -- No --> D[Build read-only context]
    D --> E[Answer / explain / review]
    E --> Z([Complete])

    C -- Yes --> F[Build context\nfiles + symbols + tests + memory]
    F --> G[Plan\ntargets + tools + risks + verification]
    G --> H{Approval required?}
    H -- Yes --> I[Show plan/action scope]
    I --> J{User approves?}
    J -- No --> K[Revise plan or stop]
    K --> Z
    H -- No --> L[Execute next action]
    J -- Yes --> L

    L --> M{Action type}
    M -- Read/Search --> N[Context tool]
    M -- Patch --> O[Patch proposal]
    M -- Shell/Test --> P[Sandbox command]
    M -- Delegate --> Q[Subagent task packet]

    N --> R[Update trace + context]
    O --> S{Patch safe to apply?}
    S -- No --> T[Re-read/rebase or request approval]
    T --> R
    S -- Yes --> U[Apply patch + git checkpoint]
    U --> R
    P --> V[Capture output + diagnostics]
    V --> R
    Q --> W[Collect structured findings / patch proposal]
    W --> R

    R --> X{Plan complete?}
    X -- No --> L
    X -- Yes --> Y[Verify\ntests + lint + diff review]
    Y --> AA{Verification passed?}
    AA -- Yes --> AB[Summarize changes\nverification + risks]
    AB --> Z
    AA -- No --> AC{Budget remains?}
    AC -- Yes --> AD[Repair loop\nclassify failure + update plan]
    AD --> L
    AC -- No --> AE[Stop with failure report\nlogs + next actions]
    AE --> Z

## forgecode-domain-context.mmd

flowchart LR
    User[Developer / Maintainer]
    Repo[(Local Git Repository)]
    Config[(User + Repo Config)]
    Memory[(Project and Session Memory)]
    Providers[Model Providers\nHosted or Local]
    Plugins[Plugins\nTools / Context / Subagents]
    Shell[Local Shell / Sandbox]
    Git[Git / Worktrees]
    CI[Optional CI / Remote Checks]

    subgraph ForgeCode[ForgeCode Agent]
        CLI[CLI]
        TUI[Optional TUI]
        App[Session Controller\nApprovals + Use Cases]
        Runtime[Agent Runtime\nLoop + Coordinator]
        Context[Context Service\nRepo Map + Retrieval]
        Policy[Policy Engine\nPermissions + Risk]
        Patch[Patch Manager\nDiffs + Apply + Revert]
        Sandbox[Sandbox Executor\nCommands + Logs]
        Obs[Observability\nEvents + JSONL Traces]
        Registry[Plugin Registry]
    end

    User --> CLI
    User --> TUI
    CLI --> App
    TUI --> App
    App --> Runtime
    App --> Policy
    Runtime --> Context
    Runtime --> Patch
    Runtime --> Sandbox
    Runtime --> Registry
    Runtime --> Obs
    Context --> Repo
    Context --> Memory
    Context --> Config
    Runtime --> Providers
    Registry --> Plugins
    Policy --> Sandbox
    Policy --> Patch
    Patch --> Repo
    Patch --> Git
    Sandbox --> Shell
    Sandbox --> Repo
    Sandbox --> CI
    Obs --> Memory
    Git --> Repo

## forgecode-sequence.mmd

sequenceDiagram
    autonumber
    actor U as User
    participant UI as CLI/TUI
    participant App as Session Controller
    participant PE as Policy Engine
    participant AR as Agent Runtime
    participant CS as Context Service
    participant MP as Model Provider
    participant SA as Subagent Coordinator
    participant PM as Patch Manager
    participant SB as Sandbox Executor
    participant GT as Git/Worktree Manager
    participant LOG as Event Log

    U->>UI: Request coding task
    UI->>App: Start/resume session
    App->>GT: Read branch, HEAD, dirty status
    GT-->>App: Repository state
    App->>PE: Evaluate mode and permissions
    PE-->>App: Approval requirements
    App->>AR: Run task with policy and repo state
    AR->>CS: Build relevant context
    CS-->>AR: Files, symbols, tests, memories
    AR->>MP: Ask for plan with grounded context
    MP-->>AR: Structured plan
    AR->>LOG: Record plan event

    alt Plan or action needs approval
        AR-->>App: Approval request with scope/risk
        App-->>UI: Display approval prompt
        U->>UI: Approve / deny / revise
        UI->>App: Decision
        App->>PE: Record decision
    end

    opt Parallel bounded delegation
        AR->>SA: Dispatch Scout/Verifier/Reviewer packets
        SA->>CS: Read/search allowed context
        SA->>MP: Specialized reasoning calls
        SA-->>AR: Findings and patch proposals
        AR->>LOG: Record subagent results
    end

    AR->>PM: Create minimal patch proposal
    PM->>GT: Check file freshness and checkpoint
    GT-->>PM: Safe to apply or conflict
    PM-->>AR: Diff preview

    alt Patch permitted
        AR->>PM: Apply patch
        PM->>GT: Update working tree/checkpoint metadata
        PM-->>AR: Applied diff
    else Conflict or denied
        PM-->>AR: Rebase required or stop reason
    end

    AR->>SB: Run verification command under sandbox policy
    SB->>PE: Check command/network/write permission
    PE-->>SB: Allow / require approval / deny
    SB-->>AR: Exit code, output, diagnostics
    AR->>LOG: Record command result

    alt Verification failed and budget remains
        AR->>MP: Diagnose failure and repair plan
        MP-->>AR: Repair action
        AR->>PM: Apply repair patch
        AR->>SB: Re-run targeted verification
    end

    AR-->>App: Final result summary, diff, verification status
    App-->>UI: Render final response
    UI-->>U: Changes, tests, risks, next steps